Group 5 Iteration 2 Report

This iteration was about getting a technical prototype built. We built the database’s framework and worked to get HTML/javascript views and C# models going. Our largest issue this iteration was getting every team member on the same page when it came to the project’s language and how everything would be controlled.

By the end of the iteration, we got the horizontal prototype done and really learned about what is and isn’t feasible with our current approach. It was certainly a valuable iteration for confidence building and knowing what we want to keep from our prototype. The biggest job we underestimated was the time it took to setup the database, because everyone came in with a different perspective and each perspective somehow underestimated the work involved in setting the database up and making sure everything worked with code already written.

In the next iteration, we’re going to meet up for these larger jobs sooner into it, to prevent this from happening again. Other than underestimating hours, this iteration was successful.