Group 5 Iteration 5 Report (Final Iteration)

During this iteration, we completed the following tasks:

* Finished Achievement System
* Finished Testing Procedure and Documentation
* Finished Graphical Displays for Transactions
* Finished Index Page Summary of Transactions
* Rolled Back UI Design Due to Time Constraints

This iteration went smoothly, though we had to put more time into the project than expected. The achievement system had to be built from scratch, the graphs for transactions were pretty new, and the testing documentation assignment came up on us. There was some difficulty in setting up an AJAX call to a controller to display a partial view took a few hours, so the summary for index was very difficult and took time as well.

All said and done however, we finished everything critical and important. Though the UI had to be changed back to a default look because of time constraints; we couldn’t make the frontend look as good as we wanted.

Two risks were not finishing all requirements and the UI implementation not being completed. We wanted all the backend functionality to be done before we implemented UI, and the backend took longer than expected. This resulted in us rolling back and sticking with the default UI, which was non-critical anyway. We handled the risks as well as we could have in this situation.

Looking back on the entire project, the biggest setback for our group was only having 3 people. This made scheduling easier but having more group members in dedicated roles really would’ve helped.